## Slide 1: BlackRock Investment Analysis
Weekly status report 3

## Slide 2: Team Members
Aryan Radadiya
Developer
Joyson Gonsalves
Team Lead
Sumit Kumar Pandey
Data Analyst

## Slide 3
Date of Report: 30th January 2024
Date of Last Report: 23rd January 2024
Prepared By: Group 7
Project Status: On Track

## Slide 4: Activities Since Last Report
Issues or Challenges encountered this week:
Adjusting the header of the data to align in proper format.
Combining two data in one data frame.
What was done to overcome them:
We split the data in two sections and then adjusted the headers accordingly and combined the data.
We used different code to perform operation.

## Slide 5: Activities Since Last Report
Task completed this week:
Completed the cleaning process.
Share point site is fully completed.

## Slide 6
Screenshots of Activities

## Slide 7
Screenshots of Activities

## Slide 8
Screenshots of Activities

## Slide 9
Screenshots of Activities

## Slide 10
Screenshots of Activities

## Slide 11: Communication
We had a phone conversation regarding the project progress and how we are going to proceed.

## Slide 12: Activities to be completed before next week
Starting researching on models.
Start data processing.

## Slide 13: Thank You Any Questions?