## Slide 1: BlackRock Investment Analysis
Weekly status report 4

## Slide 2: Team Members
Aryan Radadiya
Developer
Joyson Gonsalves
Team Lead
Sumit Kumar Pandey
Data Analyst

## Slide 3
Date of Report: 6th February 2024
Date of Last Report: 30th January 2024
Prepared By: Group 7
Project Status: On Track

## Slide 4: Activities Since Last Report
Issues or Challenges encountered this week:
Researching for the data model to perform.
What was done to overcome them:
We have researched different models and are planning to test some of them.

## Slide 5: Activities Since Last Report
Task completed this week:
Completed data transformation.
Performed Exploratory Data Analysis (EDA) on the data.

## Slide 6
Screenshots of Activities

## Slide 7
Screenshots of Activities

## Slide 8
Screenshots of Activities

## Slide 9
Screenshots of Activities

## Slide 10
Screenshots of Activities

## Slide 11
Screenshots of Activities

## Slide 12
Screenshots of Activities

## Slide 13
Screenshots of Activities

## Slide 14
Screenshots of Activities

## Slide 15: Communication
We had a phone conversation regarding the project progress and how we are going to proceed.

## Slide 16: Activities to be completed before next week
Start to test the data models on the data.
Planning Visualization

## Slide 17: Thank You Any Questions?