## Slide 1: BlackRock Investment Analysis
Weekly status report 5

## Slide 2: Team Members
Aryan Radadiya
Developer
Joyson Gonsalves
Team Lead
Sumit Kumar Pandey
Data Analyst

## Slide 3
Date of Report: 13th February 2024
Date of Last Report: 6th February 2024
Prepared By: Group 7
Project Status: Delay

## Slide 4: Activities Since Last Report
Issues or Challenges encountered this week:
Facing issues in coding Predictive modeling.
What was done to overcome them:
We are searching for references and understanding how the machine learning model works.

## Slide 5: Activities Since Last Report
Task completed this week:
Designed how the dashboard will look/rough design.

## Slide 6: Communication
We had a phone conversation regarding the project progress and how we are going to proceed.

## Slide 7: Activities to be completed before next week
Testing the Machine learning model.
Solving the errors of this week.

## Slide 8: Thank You Any Questions?