## Slide 1: BlackRock Investment Analysis
Weekly status report 7

## Slide 2: Team Members
Aryan Radadiya
Developer
Joyson Gonsalves
Team Lead
Sumit Kumar Pandey
Data Analyst

## Slide 3
Date of Report: 4th March 2024
Date of Last Report: 20th February 2024
Prepared By: Group 7
Project Status: On Track

## Slide 4: Activities Since Last Report
Issues or Challenges encountered this week:
Implementing Clustering algorithm.
What was done to overcome them:
We are searching for references and understanding how the machine learning model works.
We tried few different codes.

## Slide 5: Activities Since Last Report
Task completed this week:
Implemented the machine learning algorithm (Cluster Algorithm).
Started designing the visualization.

## Slide 6: Screenshots of Activities

## Slide 7: Screenshots of Activities

## Slide 8: Communication
We had a phone conversation regarding the project progress and how we are going to proceed.

## Slide 9: Activities to be completed before next week
Starting to design and implement visualization.

## Slide 10: Thank You Any Questions?