## Slide 1: BlackRock Investment Analysis
Weekly status report 8

## Slide 2: Team Members
Aryan Radadiya
Developer
Joyson Gonsalves
Team Lead
Sumit Kumar Pandey
Data Analyst

## Slide 3
Date of Report: 12th March 2024
Date of Last Report: 4th March 2024
Prepared By: Group 7
Project Status: On Track

## Slide 4: Activities Since Last Report
Issues or Challenges encountered this week:
Exporting model data from Jupiter notebook.
What was done to overcome them:
We exported the data in a excel sheet and then imported it to power bi.

## Slide 5: Activities Since Last Report
Task completed this week:
Started designing the visualization.
Completed the cleaning and importing the data in power bi.

## Slide 6: Screenshots of Activities

## Slide 7: Screenshots of Activities

## Slide 8: Screenshots of Activities

## Slide 9: Communication
We had a phone conversation regarding the project progress and how we are going to proceed.

## Slide 10: Activities to be completed before next week
Preparing the visualization and story.

## Slide 11: Thank You Any Questions?